# Planning Logic Document

DocSpot – Seamless Appointment Booking System

## Agile Planning Concepts

Sprint: A fixed time period during which a team completes a set of tasks.

Epic: A large feature that is divided into smaller user stories.

User Story: A small functional requirement derived from an Epic.

Story Points: Effort estimation using Fibonacci series (1, 2, 3, 5).

1 – Very Easy Task

2 – Normal Task

3 – Moderate Task

5 – Difficult Task

## Sprint 1 (Core System Setup)

### Epic 1: User Authentication Module

US1 – User Registration (3 SP)

US2 – User Login (2 SP)

US3 – Password Encryption & JWT Setup (3 SP)

### Epic 2: Doctor Management Module

US4 – Add Doctor Profile (3 SP)

US5 – Manage Available Time Slots (3 SP)

Total Story Points in Sprint 1 = 14

## Sprint 2 (Appointment Booking System)

### Epic 3: Appointment Booking

US6 – Search Doctor by Specialization (3 SP)

US7 – Book Appointment (5 SP)

US8 – Slot Validation (3 SP)

### Epic 4: Appointment Management

US9 – View Appointments (2 SP)

US10 – Cancel Appointment (2 SP)

Total Story Points in Sprint 2 = 15

## Sprint 3 (Dashboard & Enhancement)

### Epic 5: Dashboard Module

US11 – Patient Dashboard (3 SP)

US12 – Doctor Dashboard (3 SP)

US13 – Admin Dashboard (5 SP)

Total Story Points in Sprint 3 = 11

## Velocity Calculation

Sprint 1 = 14 Story Points

Sprint 2 = 15 Story Points

Sprint 3 = 11 Story Points

Total Story Points = 40

Number of Sprints = 3

Velocity = 40 / 3 ≈ 13 Story Points per Sprint

Average Team Velocity ≈ 13 Story Points per Sprint.