Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 February 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS35287 |
| Project Name | DocSpot – Seamless Appointment Booking System |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | User can register with email & password | 3 | High | Dev-1 |
| Sprint-1 | Login | USN-2 | User can login using credentials | 2 | High | Dev-2 |
| Sprint-2 | Doctor Module | USN-3 | Add & manage doctor profiles | 3 | Medium | Dev-1 |
| Sprint-2 | Appointment Booking | USN-4 | Book appointment with slot validation | 5 | High | Dev-2 |
| Sprint-3 | Dashboard | USN-5 | Admin & Doctor dashboard | 3 | Medium | Dev-1 |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 7 Days | 28 Jan 2026 | 05 Feb 2026 | 8 | 05 Feb 2026 |
| Sprint-2 | 8 | 7 Days | 06 Feb 2026 | 12 Feb 2026 | 8 | 12 Feb 2026 |
| Sprint-3 | 7 | 7 Days | 13 Feb 2022 | 15 Feb 2026 | 7 | 15 Feb 2026 |
| Sprint-4 | 7 | 7 Days | 16 Feb 2026 | 20 Feb 2026 | 7 | 20 Feb 2026 |

Velocity:

Total Story Points = 8 + 8 + 7 + 7 = 30

Number of Sprints = 4

Velocity = Total Story Points / Number of Sprints

Velocity = 30 / 4 = 7.5 ≈ 8 Story Points per Sprint

Burndown Chart:

A burndown chart represents remaining work versus time. It helps track sprint progress and ensures timely completion of tasks. It is widely used in Agile and Scrum methodologies.

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts